90-DAY CYBERSECURITY ROADMAP Month-by-Month Action Plan ¦ Green Security Group

This roadmap gives your business a clear, prioritized path to a significantly stronger security posture. Do not try to do everything at once. Follow this plan month by month for the best results.

MONTH 1 — QUICK WINS AND FOUNDATIONS

Theme: The fastest, highest-impact actions that cost little or nothing.

| Week | Action Item | Priority | Est. Cost | Owner |
| --- | --- | --- | --- | --- |
| Week 1 | Enable MFA on all email and cloud accounts | CRITICAL | Free | IT Lead |
| Week 1 | Audit and remove all unused user accounts | HIGH | Free | IT Lead |
| Week 1 | Change default passwords on all routers and network equipment | HIGH | Free | IT Lead |
| Week 2 | Deploy a password manager across all staff | HIGH | $3–5/user/mo | IT Lead |
| Week 2 | Check all company emails on HaveIBeenPwned.com | MEDIUM | Free | IT Lead |
| Week 3 | Enable automatic OS and software updates on all devices | HIGH | Free | IT Lead |
| Week 3 | Set up offsite or cloud backup for all critical business files | CRITICAL | $5–20/mo | IT Lead |
| Week 4 | Distribute and collect signed Acceptable Use Policy | MEDIUM | Free | HR / Owner |
| Week 4 | Test backup restoration — confirm files can be recovered | HIGH | Free | IT Lead |

MONTH 2 — NETWORK AND ENDPOINT HARDENING

Theme: Strengthen your technical defenses and reduce your attack surface.

| Week | Action Item | Priority | Est. Cost | Owner |
| --- | --- | --- | --- | --- |
| Week 5 | Install EDR or antivirus on all endpoints if not already in place | HIGH | $3–8/device/mo | IT Lead |
| Week 5 | Segment guest Wi-Fi from the corporate network | MEDIUM | Free | IT Lead |
| Week 6 | Review and tighten firewall rules — remove unused open ports | HIGH | Free | IT Lead |
| Week 6 | Enable full disk encryption on all laptops (BitLocker or FileVault) | HIGH | Free | IT Lead |
| Week 7 | Conduct a phishing simulation with all staff | HIGH | Free–$50 | Manager |
| Week 7 | Configure email authentication: SPF, DKIM, and DMARC | HIGH | Free | IT Lead |
| Week 8 | Conduct a least-privilege access review | MEDIUM | Free | IT Lead |
| Week 8 | Enable login audit logging on all critical systems | MEDIUM | Free | IT Lead |

MONTH 3 — POLICIES, TRAINING, AND MONITORING

Theme: Build a lasting security culture and ensure ongoing compliance.

| Week | Action Item | Priority | Est. Cost | Owner |
| --- | --- | --- | --- | --- |
| Week 9 | Distribute and collect signed Password Policy | MEDIUM | Free | HR / Owner |
| Week 9 | Finalize and test the Incident Response Plan | HIGH | Free | IT Lead |
| Week 10 | Conduct formal security awareness training for all staff | HIGH | Free–$200 | Manager |
| Week 10 | Review vendor contracts for security and data protection clauses | MEDIUM | Free | Owner |
| Week 11 | Set up basic security monitoring and alerting | HIGH | Free–$30/mo | IT Lead |
| Week 11 | Review cybersecurity insurance coverage | HIGH | Free | Owner |
| Week 12 | Re-run the full 52-point checklist — measure your improvement | HIGH | Free | IT Lead |
| Week 12 | Schedule your next annual security review date | LOW | Free | Owner |

# Success Metrics — How to Know It Is Working

| Metric | Target |
| --- | --- |
| Risk Score Reduction | Your checklist score should drop by at least 30 points after Month 1 quick wins. |
| MFA Coverage | 100% of accounts should have MFA enabled by end of Month 1. |
| Backup Success Rate | Test backups monthly — target 100% successful restoration. |
| Staff Awareness | Phishing simulation click rate should drop below 10% after training. |
| Policy Coverage | All employees signed all three policies by end of Month 3. |
| Patch Compliance | 100% of systems on current patch levels within 30 days of release. |

© 2026 Paul Green, CISSP  |  Green Security Group  |  paul@greensecuritygroup.com  |  All rights reserved.